Full Project Roadmap

Robinhood Portfolio Sentiment Analyzer

5 Deployment Phases  +  6 Enhancements  +  2 Languages  +  4 Tools

Master progress tracker All phases, enhancements, languages and tools

| # | Phase / Enhancement | Duration | Category | Type | Status |
| --- | --- | --- | --- | --- | --- |
| P1 | Git & GitHub | ~1 day | Deployment | Deployment | ✓ Done |
| P2 | Docker | ~2 days | Deployment | Deployment | ✓ Done |
| P3 | AWS EC2 | ~2 days | Deployment | Deployment | ✓ Done |
| P4 | Nginx | ~1 day | Deployment | Deployment | ✓ Done |
| P5 | CI/CD — GitHub Actions | ~2 days | Deployment | Deployment | ✓ Done |
| E1a | WebSockets — streaming | Done | Enhancement | Enhancement | ✓ Done |
| E1b | sid targeting — fix duplicate cards | ~1 hr | Enhancement | Enhancement | In progress |
| E1c | JWT auth + per-user cache | ~1 day | Enhancement | Enhancement | In progress |
| E1d | Login semaphore (→ Redis in E3) | ~1 hr | Enhancement | Enhancement | In progress |
| E2 | FastAPI migration | ~3 days | Enhancement | Enhancement | In progress |
| E3 | Redis — cache + atomic lock | ~2 days | Enhancement | Enhancement | Not started |
| E4 | PostgreSQL history | ~4 days | Enhancement | Enhancement | Not started |
| E5 | GraphQL — Strawberry | ~4 days | Enhancement | Enhancement | Not started |
| E6 | React + TypeScript frontend | ~1 week | Enhancement | Enhancement | Not started |
| L1 | TypeScript | Immediate | Language | Language | During E6 |
| L2 | Rust | Longer term | Language | Language | After E6 |
| T1 | Playwright MCP | During E6 | Tooling | Tooling | During E6 |
| T2 | Figma MCP | During E6 | Tooling | Tooling | During E6 |
| T3 | Feature-dev plugin | During E6 | Tooling | Tooling | During E6 |
| T4 | Multi-agent parallel runs | Future | Tooling | Tooling | Post E6 |

How the stack evolves Each phase and enhancement builds on the last

P1–P5 → Git · Docker · AWS EC2 · Nginx · GitHub Actions + E1a → WebSockets — streaming ticker results one by one + E1b → sid targeting — each client receives only its own cards + E1c → JWT auth + per-user cache keyed by token hash + E1d → Login semaphore → replaced by Redis SETNX in E3 + E2 → FastAPI — async, native WebSockets, Swagger docs + E3 → Redis — cache + atomic lock (replaces semaphore) + E4 → PostgreSQL — history, trends, persistence + E5 → GraphQL (Strawberry) — flexible API queries + E6 → React + TypeScript — proper frontend, full-stack T1 → Playwright MCP — E2E testing during React phase T2 → Figma MCP — design to code workflow T3 → Feature-dev plugin — structured feature development T4 → Multi-agent parallel runs — future refactors L1 → TypeScript — immediate, during React phase L2 → Rust — longer term, systems and infra

Deployment phases — P1 through P5 All complete ✓

Phase P1 Git & GitHub ~1 day ✓ Done

Version control for your code. Every change tracked, every deployment pulled from GitHub. Tech: git · GitHub Interview: 'All my deployments pull from GitHub — version control is the foundation of everything I build.'

Phase P2 Docker ~2 days ✓ Done

Packages your app and all dependencies into one container. Runs identically on Mac, EC2, or anywhere. Tech: Docker · Dockerfile · Gunicorn/Uvicorn · docker build/run Interview: 'I containerized with Docker so the app runs identically in dev and production.'

Phase P3 AWS EC2 ~2 days ✓ Done

A Linux server rented from Amazon. t2.micro free tier. Your Docker container runs here — accessible from anywhere. Tech: AWS EC2 · Ubuntu 22.04 · SSH · Security Groups · t2.micro Interview: 'I deployed to EC2 — configured security groups, SSH key-pair auth, and ran Docker on Ubuntu 22.04.'

Phase P4 Nginx ~1 day ✓ Done

Reverse proxy in front of your app. Clean URL, port 80, WebSocket upgrade headers, SSL ready. Tech: Nginx · proxy_pass · proxy_http_version 1.1 · Upgrade headers Interview: 'Nginx handles SSL termination, routes port 80 to Docker, and passes WebSocket upgrade headers.'

Phase P5 CI/CD — GitHub Actions ~2 days ✓ Done

Every git push triggers automated pipeline — SSHes into EC2, rebuilds Docker, restarts app. Zero manual steps. Tech: GitHub Actions · workflow YAML · GitHub Secrets · SSH action Interview: 'Every push to main auto-deploys to EC2 in about 2 minutes via GitHub Actions.'

Enhancements E1 through E5 WebSockets · JWT · FastAPI · Redis · PostgreSQL · GraphQL

Enhancement E1a WebSocket streaming ✓ Done

Real-time two-way connection. Ticker cards stream in one by one as each analysis completes using sequential emit with socketio.sleep(0) / asyncio.sleep(0.1) for reliable streaming. Tech: flask-socketio → FastAPI native WebSocket · asyncio.as_completed Interview: 'I used WebSockets to stream results progressively — users see each card appear in real time.'

Enhancement E1b sid targeting In progress

Fix duplicate cards when multiple clients connect simultaneously. request.sid uniquely identifies each browser connection. to=sid ensures each emit goes only to the requesting client. Tech: request.sid · socketio.emit(to=sid) · FastAPI WebSocket object Interview: 'I fixed duplicate cards by targeting emits with request.sid — each client only receives its own analysis results.'

Enhancement E1c JWT auth + per-user cache In progress

JWT cookie per browser session. Per-user cache keyed by md5(token)[:8]. Each browser runs independent analysis. JWT is stable across reconnects — unlike sid which is ephemeral. Tech: pyjwt · httpOnly cookie · 15-min expiry · _caches dict keyed by token hash Interview: 'JWT gives stable per-user identity across reconnects. Cache keyed by token hash so each browser gets independent results.'

Enhancement E1d Login semaphore In progress

Prevents race condition when multiple browsers connect simultaneously and all try to login to Robinhood at the same time. Double-check pattern prevents duplicate logins. Tech: asyncio.Lock · double-check pattern · replaced by Redis SETNX in E3 Interview: 'asyncio.Lock with double-check prevents concurrent login race conditions — only one coroutine logs in while others wait.'

Enhancement E2 FastAPI migration In progress

Replaced Flask+flask-socketio+eventlet with FastAPI+Uvicorn+native WebSockets. Async/await natively, no deprecated eventlet. Batch HF API (1 call vs 56). Parallel news collection. Tech: FastAPI · Uvicorn · asyncio · native WebSocket · ThreadPoolExecutor · batch HF API Interview: 'FastAPI gave native async, eliminated deprecated eventlet, and allowed parallelizing all external API calls cleanly.'

Enhancement E3 Redis — cache + atomic lock Not started

Replaces in-memory _caches dict and asyncio.Lock. Redis SETNX atomically prevents login race conditions across multiple workers. Per-user cache persists across restarts and works across workers. Tech: Redis · redis-py · SETNX · TTL · cache-aside pattern · pub/sub Interview: 'Redis SETNX replaces the semaphore with infrastructure-level atomicity — works across multiple processes not just one.'

Enhancement E4 PostgreSQL history Not started

Store every analysis run permanently. Track score history per ticker over time. Foundation for GraphQL queries. SQLAlchemy async ORM with Alembic migrations. Tech: PostgreSQL · SQLAlchemy async · Alembic · async queries Interview: 'PostgreSQL persists every analysis run enabling historical trend queries — forms the data layer for my GraphQL API.'

Enhancement E5 GraphQL — Strawberry Not started

Replace fixed REST endpoint with /graphql. Clients query exactly the fields they need — filter by sentiment, get score history, compare tickers over time. GraphQL Playground at /graphql. Tech: Strawberry · GraphQL · queries · mutations · resolvers · subscriptions Interview: 'GraphQL lets clients request exactly the data they need — no over-fetching, enables complex historical queries.'

Enhancement E6 — React + TypeScript The capstone — full-stack app with modern tooling

Enhancement E6 React + TypeScript frontend ~1 week

Replaces Jinja HTML with a proper React app. Clean frontend/backend separation. Consumes GraphQL API, shows live WebSocket updates, historical charts, polished mobile UI. Built in TypeScript from day one. Tech: React · TypeScript · Apollo Client · GraphQL subscriptions · Recharts · Playwright MCP · Figma MCP Interview: 'I built a React+TypeScript frontend consuming my GraphQL API with WebSocket subscriptions — full frontend/backend separation.'

Tooling T1-T3 Tools during React phase During E6

Playwright MCP End-to-end browser testing — automate real user flows, run on every git push Figma MCP Design-to-code workflow — convert Figma designs directly to React components Feature-dev plugin Structured feature development — break features into tasks, track progress

T4 — Multi-agent parallel runs Future — large refactors post E6

Tooling T4 Multi-agent parallel runs Post E6

What Run multiple AI agents simultaneously — one refactors backend, another updates tests, another updates docs When Large refactors: ORM migration, design system update, adding TypeScript types across entire codebase Value Cuts refactor time dramatically — sequential hours become parallel minutes Interview 'I used multi-agent runs to refactor the codebase — separate agents handled backend, frontend, and tests simultaneously'

Language learning queue — L1 and L2 TypeScript immediately, Rust longer term

Language L1 TypeScript Immediate — during E6

Why now React+TypeScript is industry standard. Learn in context — real components, real types, real errors Learn Types, interfaces, generics, React props typing, API response typing, GraphQL generated types Interview 'I built the frontend in TypeScript — typed props, API responses, and GraphQL queries. Catches bugs at compile time'

Language L2 Rust Longer term — after E6

Why Memory safety + performance. Used at AWS, Meta, Google for infrastructure and high-performance services Learn Ownership/borrowing, structs, enums, pattern matching, async with Tokio, CLI tools Project Build a Rust CLI tool that fetches portfolio sentiment — real project, real learning Interview 'I know Rust fundamentals — ownership model, borrowing, lifetimes. Built a CLI portfolio tool to understand memory management'

Final resume line What this looks like on your CV when everything is complete

Robinhood Portfolio Sentiment Analyzer • Built a real-time sentiment analysis app for stock portfolios using FinBERT NLP via HuggingFace Inference API • Streamed live ticker results to the browser using WebSockets — cards appear as each analysis completes • Fixed duplicate card bug with request.sid targeting — each client receives only its own results • Implemented JWT auth with per-user cache — each browser session gets independent analysis results • Migrated from Flask to FastAPI for async performance and native WebSocket support • Optimized HuggingFace calls from 56 individual requests to 1 batch call — 5x speedup • Parallelized news collection and holdings fetch with ThreadPoolExecutor — reduced from 30s to 4s • Added Redis caching with 1-hour TTL — reduced repeat load time from 40s to under 100ms • Stored all analysis runs in PostgreSQL — enables historical trend queries per ticker • Built a GraphQL API with Strawberry — flexible queries replacing fixed REST endpoints • Built a React + TypeScript frontend consuming the GraphQL API with live WebSocket subscriptions • Containerized with Docker, deployed on AWS EC2, reverse proxied with Nginx + SSL • CI/CD pipeline with GitHub Actions — auto-deploys on every git push to main Tech: Python · FastAPI · WebSockets · JWT · GraphQL · Strawberry · PostgreSQL · Redis · React · TypeScript · Docker · AWS EC2 · Nginx · GitHub Actions · Playwright